z

<<Project name>>

Software Test Documentation

– HCM, May 2026 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

2. Test Strategy	4

2.1 Testing Types	4

2.2 Test Levels	4

2.3 Supporting Tools	4

3. Test Plan	4

3.1 Human Resources	4

3.2 Test Environment	5

3.3 Test Milestones	5

4. Test Cases	5

5. Test Reports	5

# I. Record of Changes

| Version | Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- | --- |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

## The Parking Building Management System (PBMS) is a web-based application designed to manage vehicle parking operations inside office buildings, shopping malls, and residential complexes.

## Features Included in Testing

## The following modules and functionalities are included in testing:

## Authentication & Authorization

## Login/Logout

## Role-based access control

## Password reset

## Session timeout

## Parking Slot Management

## Create parking slots

## Update slot availability

## Assign slot to vehicle

## Slot occupancy tracking

## Vehicle Management

## Vehicle registration

## Vehicle type classification

## License plate validation

## Vehicle check-in/check-out

## Ticket & Billing Management

## Generate parking tickets

## Automatic fee calculation

## Peak-hour pricing

## Daily/monthly subscription management

## Payment confirmation

## User Management

## Create/update/delete staff accounts

## Customer account management

## Admin permission control

## Dashboard & Reporting

## Parking statistics

## Revenue reports

## Vehicle history tracking

## Occupancy analytics

## Notification System

## Check-in/check-out notifications

## Payment reminders

## Subscription expiration alerts

## API & Database Integration

## REST API validation

## Supabase database integration

## Real-time synchronization

## Non-functional Requirements Included

## Performance testing

## Security testing

## Compatibility testing

## Reliability testing

## Usability testing

## Data integrity validation

## Features Excluded from Testing

## Third-party banking gateway internal logic

## Hardware sensor firmware testing

## External CCTV system validation

## Production deployment configuration

## Test Levels

## Unit Testing

## Performed by: Developers

## Focus: Validate individual functions/classes/components

## Input: Source code modules

## Acceptance Criteria: Minimum 90% pass rate

## Integration Testing

## Performed by: Developers & QA Engineers

## Focus: Validate communication between modules

## Input: Integrated APIs and database services

## Acceptance Criteria: All major workflows operate correctly

## System Testing

## Performed by: QA Team

## Focus: Validate complete business workflows

## Input: Fully integrated application

## Acceptance Criteria: Critical defects resolved before UAT

## Acceptance Testing

## Performed by: Client representatives & Product Owner

## Focus: Validate business requirements

## Input: Release candidate build

## Acceptance Criteria: Customer approval obtained

## Constraints and Assumptions

## Internet connection must remain stable during testing.

## Supabase cloud service must be available.

## Test environment should mirror production environment.

## Test users and sample vehicle data must be prepared before execution.

## Hardware barriers and RFID readers may use simulation mode during testing.

## 2. Test Strategy

## The testing strategy ensures the Parking Building Management System meets business requirements, security standards, and operational stability before deployment.

## Testing activities will combine manual testing and automated testing approaches.

## 2.1 Testing Types

## Functional Testing

## Objective: Validate all business functions work according to requirements.

## Technique: Black-box testing, equivalence partitioning, boundary value analysis.

## Completion Criteria: All critical and high-priority test cases pass.

## Regression Testing

## Objective: Ensure new changes do not impact existing features.

## Technique: Automated regression suite execution.

## Completion Criteria: No existing core feature is broken after updates.

## Performance Testing

## Objective: Measure system response time and scalability.

## Technique: Load testing and stress testing.

## Completion Criteria: System supports at least 500 concurrent users with response time below 3 seconds.

## Security Testing

## Objective: Identify vulnerabilities and unauthorized access risks.

## Technique: SQL Injection testing, XSS testing, authentication validation.

## Completion Criteria: No critical security vulnerabilities remain.

## Usability Testing

## Objective: Evaluate user experience and interface friendliness.

## Technique: User observation and feedback sessions.

## Completion Criteria: Users complete major tasks without confusion.

## Compatibility Testing

## Objective: Ensure application works across browsers and devices.

## Technique: Cross-browser and responsive testing.

## Completion Criteria: Application functions correctly on supported platforms.

## Smoke Testing

## Objective: Validate core functionalities before detailed testing.

## Technique: Quick execution of major workflows.

## Completion Criteria: Core modules operate without blocking issues.

## 2.2 Test Levels

| ## Type of Tests | ## Unit | ## Integration | ## System | ## Acceptance |
| --- | --- | --- | --- | --- |
| ## Functional Testing | ## X | ## X | ## X | ## X |
| ## Regression Testing | ## X | ## X | ## X |  |
| ## Performance Testing |  |  | ## X |  |
| ## Security Testing |  | ## X | ## X |  |
| ## Usability Testing |  |  | ## X | ## X |
| ## Compatibility Testing |  |  | ## X |  |
| ## Smoke Testing | ## X | ## X | ## X |  |

## 2.3 Supporting Tools

| ## Purpose | ## Tool | ## Vendor/In-house | ## Version |
| --- | --- | --- | --- |
| ## Test Case Management | ## TestRail | ## Gurock | ## Latest |
| ## Bug Tracking | ## Jira | ## Atlassian | ## Cloud |
| ## API Testing | ## Postman | ## Postman Inc. | ## v11 |
| ## Automation Testing | ## Selenium | ## Open Source | ## v4 |
| ## Performance Testing | ## JMeter | ## Apache | ## v5.6 |
| ## Database Testing | ## Supabase SQL Editor | ## Supabase | ## Latest |
| ## Version Control | ## GitHub | ## GitHub | ## Cloud |
| ## CI/CD Pipeline | ## GitHub Actions | ## GitHub | ## Cloud |
| ## Cross-browser Testing | ## BrowserStack | ## BrowserStack | ## Latest |

## 3. Test Plan

## 3.1 Human Resources

| ## Worker/Doer | ## Role | ## Specific Responsibilities/Comments |
| --- | --- | --- |
| ## Nguyen Anh Tuan | ## QA Lead | ## Manage testing activities and approve reports |
| ## Binh Nguyen | ## Tester | ## Execute manual functional testing |
| ## Minh Tran | ## Automation Tester | ## Develop and maintain automation scripts |
| ## Hoang Le | ## Developer | ## Fix defects and support unit testing |
| ## Product Owner | ## Stakeholder | ## Validate business requirements |
| ## DevOps Engineer | ## Infrastructure Support | ## Prepare test environment and deployment |

## 3.2 Test Environment

| ## Purpose | ## Tool | ## Provider | ## Version |
| --- | --- | --- | --- |
| ## Frontend Development | ## ReactJS | ## Meta | ## v19 |
| ## Backend API | ## Node.js | ## OpenJS Foundation | ## v22 |
| ## Database | ## Supabase PostgreSQL | ## Supabase | ## Latest |
| ## IDE | ## Visual Studio Code | ## Microsoft | ## Latest |
| ## Browser Testing | ## Google Chrome | ## Google | ## Latest |
| ## Browser Testing | ## Microsoft Edge | ## Microsoft | ## Latest |
| ## API Validation | ## Postman | ## Postman Inc. | ## v11 |
| ## Performance Testing | ## JMeter | ## Apache | ## v5.6 |
| ## OS Environment | ## Windows 11 | ## Microsoft | ## 64-bit |

## 3.3 Test Milestones

| ## Milestone | ## Task | ## Start Date | ## End Date |
| --- | --- | --- | --- |
| ## Requirement Review | ## Analyze requirements and define test scope | ## 01/05/2026 | ## 03/05/2026 |
| ## Test Planning | ## Prepare test strategy and test plan | ## 04/05/2026 | ## 06/05/2026 |
| ## Test Case Design | ## Create detailed test cases | ## 07/05/2026 | ## 12/05/2026 |
| ## Unit Testing | ## Execute developer unit testing | ## 10/05/2026 | ## 15/05/2026 |
| ## Integration Testing | ## Validate module integration | ## 16/05/2026 | ## 20/05/2026 |
| ## System Testing | ## Execute complete system testing | ## 21/05/2026 | ## 28/05/2026 |
| ## Performance & Security Testing | ## Validate performance and security | ## 25/05/2026 | ## 29/05/2026 |
| ## User Acceptance Testing | ## Customer validation testing | ## 30/05/2026 | ## 02/06/2026 |
| ## Final Release Approval | ## Review final release readiness | ## 03/06/2026 | ## 04/06/2026 |

## 4. Test Cases

[Prepare the details on the test cases following the provided template

- Unit Test Cases: Report5_Unit Test.xls

- Other Test Cases (IT, ST, AT): Report5_Test Report.xls]

## 5. Test Reports

[Provide the test result, statistics and the relevant test analysis for your testing in the project]